## Slide 1
ELEARNING WEBSITE

## Slide 2
INTRODUCTION
Team Members
Akshara
Anjana
Arpitha N
Arpita S
Ankita
Apoorva – Scrum Master
Bindu
Chaitanya
ELearning Website Link - http://elearningm1.upskills.in/
Exploratory testing
Noted down the functionalities of website

## Slide 3
FUNCTIONALITIES OF FACULTY
Faculty Register/Login
After login
HOMEPAGE
Inbox
Compose
Pending Invitation
Personal Data
Edit Profile
MY COURSES
Create a course
Sort courses
Course History
Course catalog
PERSONAL AGENDA
Calendar
Agenda list
Session plan calendar
SOCIAL NETWORK
Home
Messages
Invitations
My shared profile
Friends
Social groups
Search
My files
Personal data
SKILLS
My skills
My certificates
REPORTING
Overview
Learners

## Slide 4
FUNCTIONALITIES OF STUDENT
Student Register/Login
After login
HOMEPAGE
Inbox
Compose
Pending Invitation
Personal Data
Edit Profile
MY COURSES
Sort courses
Course History
Course catalog
PERSONAL AGENDA
Calendar
Agenda list
Session plan calendar
SOCIAL NETWORK
Home
Messages
Invitations
My shared profile
Friends
Social groups
Search
My files
Personal data
SKILLS
My skills
My certificates
PROGRESS
Course Progress

## Slide 5
MANUAL TESTING DURING SPRINT 1​
Activities​
Planning-User stories in Jira​
Work allocation- Assign JIRA tasks to team members to create test cases​
Test design process-​
Scenarios- categorised based on business risks​
Test cases​
Pre-conditions and specification for data creation​
Test design techniques is applied wherever necessary ​
Review process and baseline of testcases​

## Slide 6: JIRA WORKFLOW​
Number of User Stories created – 9
Number of tasks allocated to team members for creating test cases – 14
Number of subtasks created for reviewing the testcases – 11
Each test case is reviewed by team members
Defects were logged into defect log – 8 defects
Issue log is created

## Slide 7
Stories created in JIRA

## Slide 8
Tasks created and assigned to team members in JIRA for creating testcases

## Slide 9
TEST EXECUTION​
Preparation of test data​
Smoke test including pre-condition check​
Start of Test execution​
Defect logging if any –2 cycles​
Follow ups​
Bug allocation to development team​
Updation of issue log​

## Slide 10: TEST METRICS​
Module wise number of test cases is written
Category wise defect analysis based on priority, severity, status ​
Causal analysis using fishbone diagram and 5 why analysis​
Pareto chart 80-20 graph based on defect causes​
Checklist for test case review is submitted
Weekly status report is created

## Slide 12
Chart: 
| High | Low | Medium
Cycle1 | 1 | 2 | 4
Cycle2 | 3
Chart: 
| High | Low | Medium
Total | 1 | 2 | 9

## Slide 13
POST EXECUTION ACTIVITIES​
Like to have features in application communicated to developers.​
On going issues discussed during the pre-production move of release 1.​
Review of acceptance criteria.​
Planning for regression test cases using manual/automation approach.​

## Slide 14: SPRINT 2 – AUTOMATION TESTING​
Planning activities
Selection of test cases for automation testing
Smoke test​
Sanity test​
Regression test​

## Slide 15: JIRA WORKFLOW – SPRINT2
Task allocation for testers in JIRA to automate testcases
Sanity test | Name
Faculty login | Ankita DV
Faculty SignUp | Ankita DV
User Plan agenda | Arpita S
Faculty Unsubscribing courses | Anjana
User changing password in edit-profile | Arpita S
Faculty making announcements | Apoorva
Student able to unsubscribe courses | Akshara J
Broken LinkChecker | Apoorva
Smoke Test | Name
Home page is loaded | Arpitha N
Course list pages | Apoorva
Regression test | Name
Student SignUp | Arpitha N
Faculty create course | Arpitha N
Student subscribing course | Akshara J
Edit profile by student | Anjana
search functionality of user | Chaitanya
Faculty reporting | Chaitanya
Faculty marking attendence | Bindu
Faculty create new test | Bindu

## Slide 16: TECHNIQUES USED FOR TESTING​
Selenium + Java – Selenium framework is used to automate web pages, test scripts are written in java
Locating elements by id, name, linkText, cssSelector, xpath
Maven – It is a project management tool which uses POM concept. Using pom.xml(Maven) dependencies are configured for building testing and running code.
Data is provided using excel, TestNGparameters, files
Page Object Model(POM) pattern is followed
TestNG & Extent Reports – Using these tools reports are generated in test-output and TestReport
Cucumber is also implemented for some tests
Broken Link Checker

## Slide 17: SPRINT 2​
TestNG Reports - index

## Slide 18: SPRINT 2​
Extent Reports - Test-Automaton-Report

## Slide 19: SPRINT 2​
Automated testcases scripts are uploaded in Github and linked in JIRA
Defect log is updated